## Slide 1: Our programming project
By Ella D, Adam B3, Prabhdeep N, Naomi M
Haven’t demonstrated problem solving as much -> try demonstrate roadblocks and solutions in the code (e.g scheduler)

## Slide 2: Step 1: Planning
We read over the documentation together so we all had the same understanding
We created a Kanban on ClickUp , splitting up all that tasks and assigning to the team members
But when we set up the Github repository we switched to the issue managing system there so everything was centralised

## Slide 3: Step 2: outlining the code
We then went a bit deeper into how we were going to link all the code together and what we wanted the output to look like
For example, the plan was for multiple people to work on the code that validated whether data files was ok to use, so we outlined how we wanted to connect things together

## Slide 4: Step 2: outlining the code cont.
We also outlined our user interface plans
Now onto the code….

## Slide 5: Ftp server

## Slide 6: Command line ARGPARSE

## Slide 7: Command line PROCESSING ARGS

## Slide 8: Data validation

## Slide 9: BASIC ERROR LOGGING

## Slide 10: A little magic and we brought all the code together

## Slide 11: CONCLUSION: outcome and lessons learned
SUCCESSES
We also setup a GitHub immediately. Once we all figured out how to use it, we found it an effective way to collect and combine our code
Some kind of effective problem solving success point here
LEARNING POINTS
We setup a Discord immediately but still had some miscommunications (two people wrote the same code) – next time we would setup regular calls so we could all get together and regularly discuss progress
As recommended, we setup tasks in a 3 week sprint but we had so much fun at the academy that we only got working again once we were home – only the GUI was sacrificed

## Slide 12: CONCLUSION: outcome and lessons learned
SUCCESSES
We also setup a GitHub immediately. Once we all figured out how to use it, we found it an effective way to collect and combine our code
Some kind of effective problem solving success point here
LEARNING POINTS
We setup a Discord but still had some miscommunications – next time we would setup regular calls so we could all get together and regularly discuss progress
As recommended, we setup tasks in sprints but we had so much fun at the academy that we only got working again once we were home – only the GUI was sacrificed

## Slide 13: CONCLUSION: outcome and lessons learned
We setup a Discord immediately but still had some miscommunications (two people wrote the same code) – next time we would setup regular calls so we could all get together and regularly discuss progress
We also setup a GitHub immediately. Once we all figured out how to use it, we found it an effective way to collect and combine our code
As recommended, we setup tasks in a 3 week sprint but we had so much fun at the academy that we only got working again once we were home – only the GUI was sacrificed